Title: Implement 3D Reconstruction & AI-assisted Processing Pipeline

1. Background

To enhance the technical capability of the EzSeries project and support long-term development in 3D image processing and AI integration, we aim to build a foundational system that evolves from 3D visualization to AI-assisted 3D processing.

This initiative will help:

- Strengthen internal expertise in C++/Qt and 3D processing

- Establish a reusable pipeline for future AI-driven features

- Deliver practical value aligned with project needs

2. Scope

Phase 0: Research & Environment Setup

- Qt + OpenGL rendering pipeline

- OpenCV (feature detection: SIFT/ORB)

- SfM pipeline (Structure from Motion)

- PCL basics

- ONNX Runtime / TensorRT

- CMake configuration

- Build OpenCV

- Build PCL

- Integrate Qt + OpenGL

- Setup ONNX Runtime

Phase 1: 3D Viewer (Foundation)

- Load 2D images (PNG, JPG)

- Load 3D models (OBJ)

- Render using Qt + OpenGL

- Support basic interactions:

  - Zoom

  - Rotate

  - Pan

Phase 2: 3D Reconstruction

- Input: multiple 2D images

- Implement:

  - Feature detection & matching (OpenCV)

  - Camera pose estimation

  - Basic point cloud generation

- Output:

  - Visualized point cloud in viewer

Phase 3: 3D Processing Enhancement

- Improve point cloud quality:

  - Noise filtering

  - Down sampling

- Integrate PCL (Point Cloud Library)

Phase 4: AI-assisted 3D Processing

- Integrate AI models:

  - Object detection / segmentation

- Use:

  - ONNX Runtime (preferred) or TensorRT

- Apply AI results to:

  - Filter input images

  - Improve reconstruction accuracy

Phase 5: Optimization & Refactoring

- Improve performance:

  - Multithreading (QtConcurrent / std::thread)

- Refactor codebase into modules:

  - UI / Core / Processing / AI

- Ensure maintainability and scalability

Phase 6: Buffer & Risk Handling

- Fix bug and maintain

- Rework algorithm

- Performance tuning

3. Process

Development Workflow

- Design phase:

  - Define architecture (class diagram, data flow)

  - Review before implementation

- Implementation phase:

  - Develop features incrementally per phase

  - Ensure code follows C++ best practices

- Review phase:

  - Code review (memory, performance, thread safety)

  - Technical review (design validation)

- Demo & validation:

  - Weekly demo required

  - Each phase must have a working output

Quality Requirements

- Use modern C++ (C++17 or later)

- Apply smart pointers and RAII

- Ensure no memory leaks (valgrind or equivalent)

- Maintain clean modular structure

4. Expected Output

Functional Output

- A desktop application (C++/Qt) that:

  - Loads and displays 2D/3D data

  - Generates basic 3D reconstruction from images

  - Supports AI-assisted processing

Technical Output

- Modular codebase:

  - UI layer (Qt)

  - Core processing layer

  - AI integration layer

- Documented architecture

- Basic unit tests for core modules

Demo Output

- Viewer demo (Phase 1)

- Reconstruction demo (Phase 2–3)

- AI-assisted demo (Phase 4–5)

5. Timeline

- Phase 0: 4 weeks

- Phase 1: 5 weeks

- Phase 2: 8 weeks

- Phase 3: 4 weeks

- Phase 4: 7 weeks

- Phase 5: 4 weeks

- Phase 6: 4 weeks

6. Success Criteria

- All phases completed with working demos

- Code meets quality standards (review approved)

- Developer demonstrates understanding of full pipeline

- System is extensible for future AI features

7. Communication

- The person in charge must create a WBS before each phase and provide a project status report every Friday.

- Email recepents: chris.hoang@ewoosoft.com nora.phung@ewoosoft.com

- Conduct demos via Microsoft Teams or Google Meet during working hours, approximately once a week at the end of each phase.

- All products and demo materials should be packaged and sent via email.